**HJP2 – TASK 1: PROJECT APPROACH AND PROTOTYPE**

**User Experience Design – C856**

**James Blankenship**

**#003462522**

1. Create a timeline of the UX design activities that will take place during this project.

|  |  |
| --- | --- |
| Activity | Duration |
| User Research | 2 days |
| Create Persona Profile | 1 day |
| Sketching | 1 day |
| Design Wireframe | 1 day |
| Guerilla Usability Testing | 3 days |
| Testing Analytics | 1 day |
| Design Prototype | 2 days |
| Build Prototype | 2 days |
| Client Testing | 1 day |
| User Testing | 1 day |
| Repeat if needed |  |
| Build Final Product | 5 days |
| Usability Testing | 3 days |
| Requirements Validation | 1 day |
| Launch Product | 1 day |